LIFECORE

AI-Powered Life Tracker

Master Software Development Life Cycle Plan

| Document Series DOC-00 through DOC-07 | Standards Applied IEEE 830 · IEEE 1016 · IEEE 829 |
| --- | --- |

# 1. Document Purpose

This is the central reference document for the LifeCore development project. It maps the complete Software Development Life Cycle (SDLC) from inception through maintenance, providing a navigational hub that connects all seven phase documents.

As a solo developer building a complex, AI-powered application, this document ensures that every phase is executed with the discipline of a full engineering team — leveraging IEEE standards adapted for a single-person workflow.

Project Vision LifeCore is a comprehensive AI-powered life tracker that unifies scheduling, fitness, nutrition, finance, wellness, and productivity into a single intelligent platform. Users can generate a fully personalized tracker with one prompt, and every feature adapts to their life through continuous AI assistance.

# 2. Project Overview

## 2.1 Application Identity

| Product Name | LifeCore — AI Life Tracker |
| --- | --- |
| Developer | Solo Developer (Personal Project) |
| Target Platforms | iOS, Android (React Native), Web (React) |
| Primary Audience | Individuals, Students, Professionals, Enterprises |
| AI Stack | LLM (GPT-4 / Claude), Vision AI, Whisper (Audio), Agentic Workflows |
| Monetization | Freemium, Premium Subscription, Enterprise License |
| Standards | IEEE 830 (SRS), IEEE 1016 (SDD), IEEE 829 (STD) |

## 2.2 Core Feature Landscape

LifeCore encompasses 12 major feature domains. Each is fully scoped in Document 02 (SRS) and designed in Document 03 (SDD).

| AI Life Tracker Builder One-prompt creates full personalized tracker | Smart Scheduling Auto-timers, Google Calendar sync, snooze AI |
| --- | --- |
| Fitness & Workout Plans AI workout generator from a single prompt | Nutrition & Grocery Macro calc, food photo scanner, grocery lists |
| Finance Manager Budget tracking, spending insights, goals | Medicine Tracker Dose reminders, refill alerts, history logs |
| Audio Note Taker AI voice transcription and summarization | PDF Book Reader In-app reader with highlights and notes |
| Template Community Share/discover community life templates | Themes (Gaming/Pro) Full UI theme system with scheduling option |
| AI Chatbot Conversational assistant for any tracker need | Enterprise & Groups Team tracking, school/company collaboration |

# 3. SDLC Phase Overview

The following table maps all seven phases of development. Each phase has a dedicated document in this series containing full specifications, checklists, and templates.

| # | Phase & Document | Purpose | Key Outputs |
| --- | --- | --- | --- |
| 1 | Planning Doc 01 — Project Plan | Define project scope, goals, timeline, risks, and solo dev strategy. Establish the foundation for all downstream work. | Project charter, risk register, milestone schedule, tool stack decision |
| 2 | Requirements Doc 02 — SRS (IEEE 830) | Document every feature, user story, and constraint. Define what the app must do without prescribing how. | Software Requirements Spec with all 14+ feature areas prioritized and traced |
| 3 | Design Doc 03 — SDD (IEEE 1016) | Architect the system: database schema, API structure, AI integrations, component hierarchy, and UI viewpoints. | System architecture, data models, API contracts, UI wireframe specs |
| 4 | Development Doc 04 — Dev Guide | Sprint-by-sprint implementation guide, coding standards, AI integration patterns, and feature build sequences. | Codebase, sprint logs, integration checkpoints, feature completion checklist |
| 5 | Testing Doc 05 — STD (IEEE 829) | Test plan, test cases per feature, pass/fail criteria, and bug tracking protocol aligned to IEEE 829. | Test plan, test case specs, test logs, incident reports, summary report |
| 6 | Deployment Doc 06 — Deploy Guide | CI/CD pipeline setup, environment configuration, App Store / Play Store submission, and go-live checklist. | Production deployment, release notes, monitoring setup, rollback plan |
| 7 | Maintenance Doc 07 — Maintenance Plan | Ongoing support strategy, version update protocol, user feedback loop, enterprise onboarding, and roadmap. | Patch schedule, update logs, community roadmap, enterprise expansion plan |

# 4. Document Series Map

## 4.1 How to Use This Series

Each document in this series is self-contained but cross-referenced. As a solo developer, use this center document as your daily navigation tool to know which doc to consult at each stage of work.

| 1 | Phase 1: Planning — Doc 01 — Project Plan Define project scope, goals, timeline, risks, and solo dev strategy. Establish the foundation for all downstream work. Key Output: Project charter, risk register, milestone schedule, tool stack decision |
| --- | --- |

| 2 | Phase 2: Requirements — Doc 02 — SRS (IEEE 830) Document every feature, user story, and constraint. Define what the app must do without prescribing how. Key Output: Software Requirements Spec with all 14+ feature areas prioritized and traced |
| --- | --- |

| 3 | Phase 3: Design — Doc 03 — SDD (IEEE 1016) Architect the system: database schema, API structure, AI integrations, component hierarchy, and UI viewpoints. Key Output: System architecture, data models, API contracts, UI wireframe specs |
| --- | --- |

| 4 | Phase 4: Development — Doc 04 — Dev Guide Sprint-by-sprint implementation guide, coding standards, AI integration patterns, and feature build sequences. Key Output: Codebase, sprint logs, integration checkpoints, feature completion checklist |
| --- | --- |

| 5 | Phase 5: Testing — Doc 05 — STD (IEEE 829) Test plan, test cases per feature, pass/fail criteria, and bug tracking protocol aligned to IEEE 829. Key Output: Test plan, test case specs, test logs, incident reports, summary report |
| --- | --- |

| 6 | Phase 6: Deployment — Doc 06 — Deploy Guide CI/CD pipeline setup, environment configuration, App Store / Play Store submission, and go-live checklist. Key Output: Production deployment, release notes, monitoring setup, rollback plan |
| --- | --- |

| 7 | Phase 7: Maintenance — Doc 07 — Maintenance Plan Ongoing support strategy, version update protocol, user feedback loop, enterprise onboarding, and roadmap. Key Output: Patch schedule, update logs, community roadmap, enterprise expansion plan |
| --- | --- |

# 5. Solo Developer Strategy

## 5.1 Adapted IEEE Standards

IEEE standards are designed for teams. The following adaptations make them practical for a solo developer without sacrificing rigor:

- SRS reviews are done as self-review sessions scheduled at phase boundaries, not committee reviews.

- SDD architecture decisions are logged in an Architecture Decision Record (ADR) file instead of formal stakeholder meetings.

- Test plans execute sequentially rather than in parallel — prioritize critical paths and AI-dependent features first.

- Maintenance documentation is updated incrementally with each release rather than at planned review cycles.

## 5.2 Recommended Tool Stack

| Category | Tool | Purpose |
| --- | --- | --- |
| Frontend | React Native + Expo | Cross-platform mobile & web |
| Backend | Node.js + Express / Supabase | API layer and real-time DB |
| Database | PostgreSQL (Supabase) | Relational data with auth |
| AI / LLM | Anthropic Claude / OpenAI | Generative features, chatbot |
| Voice AI | OpenAI Whisper | Audio transcription |
| Vision AI | OpenAI Vision / Google Lens API | Food photo analysis |
| Calendar | Google Calendar API | Scheduling integration |
| Auth | Supabase Auth / OAuth | User authentication |
| CI/CD | GitHub Actions + EAS Build | Automated build & deploy |
| Project Mgmt | Linear / Notion | Sprint tracking, documentation |

## 5.3 High-Level Timeline

Estimated durations for a solo developer working part-time (~20hrs/week). Adjust based on your actual availability.

| # | Phase | Est. Duration | Milestone |
| --- | --- | --- | --- |
| 1 | Planning | 1–2 weeks | Signed-off project charter, tech stack finalized |
| 2 | Requirements | 2–3 weeks | Completed SRS document, all features prioritized |
| 3 | Design | 3–4 weeks | Architecture defined, DB schema complete, API contracts written |
| 4 | Development | 16–24 weeks | All features built, AI integrations live, beta-ready build |
| 5 | Testing | 4–6 weeks | All critical paths tested, test summary report complete |
| 6 | Deployment | 1–2 weeks | App live on App Store & Play Store, web deployed |
| 7 | Maintenance | Ongoing | v1.1 patch, community features, enterprise onboarding |

# 6. Key Principles & Commitments

## 6.1 IEEE Standard Commitments

- Every feature in the SRS will have a corresponding test case in the STD — no untested requirements.

- All design decisions in the SDD will trace back to a specific SRS requirement.

- The test summary report will include a formal pass/fail assessment before any production release.

- Risk registers will be maintained and reviewed at the start of each new phase.

## 6.2 AI-First Development Principles

- AI features will be designed with graceful degradation — the app must remain functional if AI services are unavailable.

- All AI-generated content will be user-editable; the AI assists, the user decides.

- Privacy by design: no user data is sent to AI providers without explicit consent and clear disclosure.

- Agentic AI workflows (workout plans, tracker generation) will include preview + confirmation steps before executing.

## 6.3 Quality Gates

Each phase must meet these gates before the next phase begins:

- Planning → Requirements: Project charter approved by developer, tech stack finalized

- Requirements → Design: All features have priority ratings and acceptance criteria

- Design → Development: Architecture decision record complete, DB schema validated

- Development → Testing: All features marked 'done' in sprint board, build deploys successfully

- Testing → Deployment: Test summary report shows pass on all P0/P1 test cases

- Deployment → Maintenance: Production monitoring active, rollback plan documented

Next Steps Begin with Document 01: Planning Guide. Work through each document in sequence. Return to this Master SDLC document whenever you need to orient yourself within the project, check phase gates, or reference the overall architecture of the development plan.