Phase 1: Planning

LifeCore AI Life Tracker — Project Plan Guide

Document 01 of 07  |  IEEE-Aligned SDLC Series

Phase 1 Objective Define the LifeCore project scope, goals, constraints, risks, and development strategy. This document is the foundation. Every decision made here propagates through all downstream phases. Deliverable: A signed-off Project Charter that you (the solo developer) review and approve before moving to Phase 2.

# 1. Project Charter

## 1.1 Executive Summary

LifeCore is a cross-platform AI-powered life tracker designed to unify an individual's health, productivity, finance, and wellness data into a single intelligent interface. The application will use large language models, agentic AI workflows, and integration with external services (Google Calendar, nutrition APIs, finance APIs) to provide a personalized, adaptive life management system.

| Project Name | LifeCore — AI Life Tracker |
| --- | --- |
| Developer | Solo Developer |
| Project Type | Personal / Commercial Product |
| Target Release | v1.0 Beta (estimated 6–8 months from kickoff) |
| Platforms | iOS, Android (React Native), Progressive Web App |
| Primary Revenue | Freemium + Premium Subscription ($4.99–$9.99/mo) + Enterprise License |
| SDLC Model | Iterative Incremental (adapted Agile for solo dev) |
| Version Control | Git (GitHub) |

## 1.2 Project Goals

- Deliver a fully functional AI life tracker with 12+ integrated feature domains.

- Achieve a one-prompt full tracker setup experience — the core differentiating AI feature.

- Launch on iOS App Store and Google Play Store for v1.0.

- Reach 500 active users within 3 months of public launch.

- Establish an enterprise offering for schools and companies within 12 months.

## 1.3 Success Criteria

The project is considered successful when:

- All P0 (critical) and P1 (high priority) features from the SRS are implemented and pass all test cases.

- App installs and runs without critical errors on iOS 15+ and Android 10+.

- The one-prompt tracker generation flow works end-to-end in under 10 seconds.

- Google Calendar sync is functional with < 2-second sync delay.

- Audio transcription accuracy exceeds 90% in quiet environments.

# 2. Scope Definition

## 2.1 In Scope — v1.0

The following feature domains are in scope for the initial version 1.0 release:

| Feature Domain | Priority |
| --- | --- |
| AI Life Tracker Builder (one-prompt) | P0 — Critical |
| Smart Scheduling + Auto-Timers | P0 — Critical |
| Google Calendar Integration | P0 — Critical |
| Fitness & AI Workout Planner | P0 — Critical |
| Nutrition & Grocery (with food photo AI) | P1 — High |
| Finance Manager | P1 — High |
| Medicine Tracker | P1 — High |
| AI Chatbot (template creation) | P1 — High |
| Template Community | P1 — High |
| Audio Transcription Note Taker | P1 — High |
| Themes (Gaming, Professional) | P2 — Medium |
| PDF Book Reader | P2 — Medium |
| Morning Alarm with Answering Snooze | P2 — Medium |
| Enterprise / Group Tracking | P3 — Post-launch |

## 2.2 Out of Scope — v1.0

- Native desktop application (macOS/Windows)

- Hardware wearable integration (Apple Watch, Fitbit) — planned for v1.2

- Offline-first full sync (basic offline caching only in v1.0)

- Multi-language support (English only for v1.0)

# 3. Risk Register

Identified risks with mitigation strategies. Review at the start of each phase.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AI API rate limits / costs exceed budget | Medium | High | Implement caching, set monthly spend alerts, use tiered API calls |
| Google Calendar API deprecation / changes | Low | High | Abstract behind adapter layer, monitor Google API changelog |
| Scope creep — too many features slow delivery | High | High | Strict phase gate reviews, v1.0 scope freeze after SRS sign-off |
| Solo dev burnout / timeline slip | Medium | High | 2-week sprint cycles, buffer weeks built into schedule, MVP-first mindset |
| Food photo AI accuracy insufficient | Medium | Medium | Fallback to manual barcode scan + text entry, set accuracy threshold |
| App Store rejection | Low | Medium | Follow Apple HIG, test on real devices, use TestFlight beta first |
| Data privacy / GDPR compliance issues | Medium | High | Privacy-first design, data minimization, clear consent flows from day one |

# 4. Development Strategy

## 4.1 Iterative Sprint Model

As a solo developer, traditional Agile is adapted into 2-week sprints with personal retrospectives. Each sprint produces a testable increment of the application.

Sprint Structure Day 1: Sprint planning — select user stories from backlog, estimate effort Days 2–12: Development — code, unit test, integrate Day 13: Integration testing and bug fixes Day 14: Sprint review — demo to yourself, update docs, retrospective

## 4.2 Phase-by-Phase Milestones

| Phase | Document | Duration | Gate Criteria |
| --- | --- | --- | --- |
| 1 Planning | Project Plan (this doc) | 1–2 wks | Charter approved, stack decided |
| 2 Requirements | SRS — IEEE 830 | 2–3 wks | All features have AC, prioritized |
| 3 Design | SDD — IEEE 1016 | 3–4 wks | DB schema, API contracts done |
| 4 Development | Dev Guide | 16–24 wks | All P0/P1 features passing smoke tests |
| 5 Testing | STD — IEEE 829 | 4–6 wks | Pass rate ≥ 95% on P0/P1 cases |
| 6 Deployment | Deploy Guide | 1–2 wks | Production live, monitoring active |
| 7 Maintenance | Maintenance Plan | Ongoing | v1.1 patch shipped within 30 days |

## 4.3 Technology Stack Decision

Final technology selections — these are frozen after Planning phase sign-off.

| Mobile Framework | React Native with Expo — single codebase for iOS & Android |
| --- | --- |
| Web Framework | React (Next.js) — same component library as mobile |
| Backend Runtime | Node.js with Express — REST + WebSocket APIs |
| Primary Database | PostgreSQL via Supabase — relational with real-time subscriptions |
| Authentication | Supabase Auth with Google OAuth and Apple Sign-In |
| LLM Provider | Anthropic Claude API (primary) + OpenAI GPT-4 (fallback) |
| Audio AI | OpenAI Whisper API for voice transcription |
| Vision AI | Google Cloud Vision API for food photo analysis |
| Calendar API | Google Calendar API v3 |
| Push Notifications | Expo Notifications (FCM + APNs) |
| File Storage | Supabase Storage (S3-compatible) |
| CI/CD | GitHub Actions + Expo EAS Build |
| Monitoring | Sentry (errors) + PostHog (analytics) |

# 5. Project Constraints

## 5.1 Technical Constraints

- Must support iOS 15+ and Android 10+ for mobile.

- AI API costs must remain under $200/month during development phase.

- All user data must be encrypted at rest and in transit.

- App must function with degraded (non-AI) mode when API services are unavailable.

## 5.2 Business Constraints

- Solo developer — no team to delegate to. All decisions are made by one person.

- Zero budget for paid marketing in v1.0 — growth must be organic.

- Must comply with Apple App Store and Google Play Store content policies.

- GDPR and CCPA compliance required before any monetization.

# 6. Planning Phase Checklist

Complete all items before advancing to Phase 2 (Requirements):

| ☐ | Project charter written and self-reviewed |
| --- | --- |
| ☐ | All 14 feature domains listed and prioritized (P0–P3) |
| ☐ | Risk register created with at least 5 identified risks |
| ☐ | Technology stack finalized and documented |
| ☐ | Development environment set up (IDE, Git repo, CI pipeline stub) |
| ☐ | Supabase project created, local dev DB running |
| ☐ | API accounts created: Anthropic, OpenAI, Google Cloud, Google Calendar |
| ☐ | Expo / EAS account set up |
| ☐ | Sprint tracking tool configured (Linear or Notion) |
| ☐ | Phase gate criteria defined for all 7 phases |
| ☐ | High-level timeline drafted and committed to calendar |

Phase Gate: Planning → Requirements ✓ Project charter is self-approved and saved to version control ✓ Technology stack is documented and all accounts/APIs are accessible ✓ Development environment is fully operational → You are cleared to begin Phase 2: Requirements (SRS)