Phase 5: Testing

Software Test Documentation (STD) — IEEE Std 829

Document 05 of 07  |  LifeCore AI Life Tracker

Testing Phase Objective Verify that every SRS requirement is implemented correctly and every critical path works end-to-end. No feature is released without a corresponding test case result.

# 1. Test Plan (Master)

## 1.1 Scope

In Scope: All P0 and P1 functional requirements from the SRS, all non-functional requirements with measurable metrics, security and authentication flows, Google Calendar sync, all AI feature happy paths and fallback paths.

Out of Scope: Enterprise features (tested separately pre-enterprise launch), third-party API internal behavior, platform-specific UI rendering differences beyond critical breakpoints.

## 1.2 Test Approach

- Unit Testing: Jest for utility functions, Zustand stores, and API service layers.

- Integration Testing: Supertest for API endpoints, Supabase test client for DB operations.

- End-to-End Testing: Detox (mobile) and Playwright (web) for critical user flows.

- Manual Exploratory Testing: One full exploratory session per sprint.

- AI Feature Testing: Human evaluation rubric for AI output quality.

## 1.3 Pass/Fail Criteria

- PASS: Actual result matches expected result exactly, or within specified tolerance.

- FAIL: Any deviation from expected result. All FAILs are logged as incidents.

- BLOCK: Test cannot execute due to environment or dependency issue.

- Overall release gate: 100% of P0 tests pass, ≥95% of P1 tests pass.

## 1.4 Suspension/Resumption Criteria

- Testing is SUSPENDED if: More than 3 P0 bugs are open simultaneously, the build fails to install on test device, or core auth fails.

- Testing RESUMES when: All open P0 bugs are fixed and verified, a new clean build is available.

# 2. Test Cases

## 2.1 Critical Path Test Cases (P0)

| TC ID | Feature | Steps / Input | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-001 | One-Prompt Tracker (FR-01) | Enter: 'I want to track fitness, sleep and budget'. Tap Generate. | Tracker preview appears in ≤10 sec with fitness, sleep, and budget sections. |  |
| TC-002 | AI Tracker Edit (FR-02) | On existing tracker, type: 'Add a water intake tracker'. Confirm. | New water intake section appears in tracker within 5 sec. |  |
| TC-003 | Event Creation (FR-03) | Create event 'Gym' on tomorrow at 7AM, 1hr duration, no recurrence. | Event appears in schedule view and in Google Calendar within 2 sec. |  |
| TC-004 | Auto Timer (FR-04) | Create event 3 hours from now. Wait for or trigger 15-min alert. | Push notification appears 15 min before event start. |  |
| TC-006 | Google Calendar Sync (FR-06) | Create event in Google Calendar on linked account. Open LifeCore. | Event appears in LifeCore schedule within 2 seconds of opening. |  |
| TC-008 | Workout Generator (FR-08) | Enter: '3-day split, home, goal: muscle building'. Tap Generate. | Full week workout plan with exercises, sets, reps shown in preview. |  |

## 2.2 High Priority Test Cases (P1)

| TC ID | Feature | Steps / Input | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-009 | Grocery + Macros (FR-09) | Add 'chicken breast 200g', 'brown rice 100g', 'broccoli 150g'. | Total macros shown: ~350 kcal, 45g protein, 30g carbs, 5g fat (±10%). |  |
| TC-010 | Food Photo (FR-10) | Photograph a burger and fries meal. Tap Analyze. | AI identifies items and shows estimated macros with confidence %. |  |
| TC-011 | Budget Tracking (FR-11) | Set Food budget $500/mo. Log 3 expenses totaling $250. | Dashboard shows $250/$500 spent (50%), green indicator. |  |
| TC-013 | Medicine Tracker (FR-13) | Add 'Vitamin D, 1000IU, daily at 8AM'. Wait for or trigger the time. | Push notification at 8AM. Tapping logs the dose. |  |
| TC-014 | Audio Transcription (FR-14) | Record 30-second voice note. Stop recording. | Transcript appears within 5 seconds, ≥90% accuracy. |  |
| TC-018 | Theme Switch (FR-18) | Go to Settings → Theme → Gaming Theme. | UI switches to dark background with neon accents across all screens. |  |

# 3. AI Feature Evaluation Rubric

AI-generated outputs are evaluated on the following dimensions. Rate 1–5 for each test run.

| Dimension | Rating 4–5 (Pass) | Rating 1–2 (Fail) |
| --- | --- | --- |
| Relevance | Output directly addresses the user's prompt intent | Output is generic or misses key intent |
| Completeness | All expected sections/fields are present | Missing sections or critical fields |
| Accuracy | Facts and numbers are plausible and correct | Incorrect data, wrong exercises, invalid macros |
| Editability | User can modify any generated element easily | Generated content locked or hard to change |
| Response Time | Generation completes within 10 seconds | Exceeds 10 seconds or times out |

# 4. Non-Functional Test Cases

| TC ID | NFR | Test Method | Pass Criteria |
| --- | --- | --- | --- |
| NFR-TC-01 | Performance (AI) | Time 10 tracker generation runs, record duration | All 10 complete in ≤10 sec |
| NFR-TC-02 | Calendar Sync Latency | Create 5 events, measure time to appear in Google Calendar | All 5 sync in ≤2 sec |
| NFR-TC-03 | Transcription Speed | Submit 60-sec audio, time until transcript appears | Transcript available in ≤5 sec |
| NFR-TC-04 | Security — Encryption | Inspect DB at rest with DB client | All user columns encrypted, no plaintext PII |
| NFR-TC-05 | AI Degradation | Disable AI APIs, attempt all AI features | App shows helpful message, core features remain functional |
| NFR-TC-06 | Navigation Depth | Audit all primary features for tap depth from home | All primary features reachable in ≤3 taps |

# 5. Bug Reporting (Incident Report Template)

Test Incident Report Template Incident ID: INC-[number] Date Found: [YYYY-MM-DD] Severity: P0 (crash) / P1 (broken feature) / P2 (degraded) / P3 (cosmetic) Feature: [feature name] ¦ Test Case: [TC-ID] Description: [What went wrong] Steps to Reproduce: [numbered steps] Expected Result: [from test case] Actual Result: [what actually happened] Device / OS: [e.g., iPhone 14 Pro, iOS 17.4] Screenshot/Video: [attached] Status: Open / In Fix / Fixed / Verified

# 6. Test Summary Report Template

| Test Period | [Start date] — [End date] |
| --- | --- |
| Build Version | v1.0.0-beta.[build number] |
| Total Test Cases | [N] |
| Passed | [N] ([%]) |
| Failed | [N] ([%]) |
| Blocked | [N] ([%]) |
| P0 Incidents | [N open] / [N resolved] |
| P1 Incidents | [N open] / [N resolved] |
| Overall Verdict | PASS / FAIL / CONDITIONAL PASS |
| Notes | [Any variances, deferred items, or risk acceptances] |

# 7. Testing Checklist

| ☐ | All P0 test cases executed and all passed |
| --- | --- |
| ☐ | All P1 test cases executed, ≥95% passed |
| ☐ | All P0 incidents resolved and verified closed |
| ☐ | AI feature evaluation rubric completed for all AI features |
| ☐ | Non-functional tests executed (performance, security, degradation) |
| ☐ | Test summary report completed and saved |
| ☐ | No critical or high-severity regressions introduced in final build |

Phase Gate: Testing → Deployment ✓ Test summary shows PASS or CONDITIONAL PASS ✓ No open P0 incidents ✓ Test evidence (logs, reports) stored in version control → You are cleared to begin Phase 6: Deployment