Phase 6: Deployment

Release & Go-Live Guide — CI/CD, App Stores & Production

Document 06 of 07  |  LifeCore AI Life Tracker

Deployment Phase Objective Ship LifeCore to iOS App Store, Google Play Store, and web (Vercel) with monitoring, rollback capability, and a structured release process that minimizes risk for a solo developer.

# 1. Release Environments

| Environment | Purpose | Trigger | Access |
| --- | --- | --- | --- |
| Development | Local dev and testing | Manual (local) | Developer only |
| Staging | Pre-release validation | PR merge to main | Developer + beta testers |
| Beta (TestFlight/Play) | External beta testing | Manual EAS submit | Invited beta users (50–100) |
| Production | Live app for all users | Manual release approval | Public |

# 2. CI/CD Pipeline

## 2.1 GitHub Actions Workflow

- On every PR: Run TypeScript type check, Jest unit tests, ESLint

- On merge to main: Run full test suite, build staging Expo app via EAS, deploy backend to staging (Railway/Render)

- On release tag (v1.x.x): Build production iOS .ipa and Android .aab via EAS, submit to TestFlight and Play Internal Track

## 2.2 Environment Variables

All secrets managed via GitHub Actions secrets and Expo EAS secrets. Never commit .env to repository.

| SUPABASE_URL | Supabase project URL |
| --- | --- |
| SUPABASE_ANON_KEY | Supabase anonymous key (client-safe) |
| SUPABASE_SERVICE_KEY | Supabase service role key (backend only, never client) |
| ANTHROPIC_API_KEY | Claude API key |
| OPENAI_API_KEY | OpenAI API key (Whisper + fallback LLM) |
| GOOGLE_CLIENT_ID | OAuth client ID for Google Calendar |
| GOOGLE_CLIENT_SECRET | OAuth client secret (backend only) |
| SENTRY_DSN | Sentry error tracking DSN |

# 3. App Store Submission

## 3.1 Apple App Store

| ☐ | App icons: 1024×1024 (App Store), all Expo-required sizes generated |
| --- | --- |
| ☐ | Screenshots: 6.7'' iPhone, 6.5'' iPhone, 12.9'' iPad (minimum) |
| ☐ | App Store description: 4000 chars, keywords researched |
| ☐ | Privacy policy URL live and accessible |
| ☐ | Data collection disclosure completed in App Store Connect |
| ☐ | TestFlight beta tested with ≥10 real users for ≥1 week |
| ☐ | Build submitted and passes Apple's automated review checks |
| ☐ | Review notes prepared for any AI or health-adjacent features |
| ☐ | Age rating completed (likely 4+) |

## 3.2 Google Play Store

| ☐ | App signing key stored securely (NOT in repo) — use Play App Signing |
| --- | --- |
| ☐ | Store listing: title, short description (80 chars), full description, screenshots |
| ☐ | Content rating questionnaire completed |
| ☐ | Privacy policy URL added |
| ☐ | Target API level meets current Play Store requirements |
| ☐ | Internal testing track used for ≥1 week before production |
| ☐ | Data safety section completed (what data you collect and why) |

# 4. Backend Deployment

| Hosting Platform | Railway (Node.js backend) + Supabase (DB, auth, storage) |
| --- | --- |
| Web Frontend | Vercel (Next.js) |
| Scaling | Start with Railway Hobby ($5/mo), upgrade to Pro at 500+ users |
| Database Backups | Supabase automatic daily backups, enabled from day 1 |
| Custom Domain | lifecoreapp.com — SSL via Vercel / Railway |
| CDN | Vercel Edge Network for web assets |

# 5. Monitoring & Alerting

- Sentry: Error tracking for both frontend and backend. Alerts for new error types and spike in error rate.

- PostHog: User analytics — track feature adoption, session length, funnel completion.

- Supabase Dashboard: Monitor DB performance, query times, and connection pooling.

- Uptime monitoring: BetterUptime or similar — alert via email/SMS if API goes down.

- AI API spend: Set monthly budget alerts in Anthropic and OpenAI consoles.

# 6. Rollback Plan

Rollback Procedure Mobile: Submit previous build version to TestFlight/Play; if Prod, use phased rollout halt + rollback in App Store Connect / Play Console. Backend: Railway rollback to previous deployment (one click). DB migrations must be reversible — always write down() functions. Web: Vercel automatic rollback to previous deployment via dashboard. AI Keys: If compromised, rotate immediately in provider console. Update GitHub secrets and redeploy.

# 7. Go-Live Checklist

| ☐ | Test summary report shows PASS (from Phase 5) |
| --- | --- |
| ☐ | All P0 test cases passed on production build |
| ☐ | Privacy policy published at public URL |
| ☐ | Terms of Service published at public URL |
| ☐ | Sentry monitoring active and receiving events |
| ☐ | Database backup confirmed running |
| ☐ | AI API spend limits set |
| ☐ | App Store submission approved |
| ☐ | Google Play production release approved |
| ☐ | Web app deployed to production URL with SSL |
| ☐ | Rollback plan documented and tested (do a practice rollback on staging) |
| ☐ | Support email configured (support@lifecoreapp.com or similar) |

Phase Gate: Deployment → Maintenance ✓ App is live on all three platforms (iOS, Android, web) ✓ Monitoring is active and showing production traffic ✓ No critical incidents in first 24 hours post-launch → You are cleared to begin Phase 7: Maintenance