Phase 7: Maintenance

Long-Term Support, Updates & Growth Plan

Document 07 of 07  |  LifeCore AI Life Tracker

Maintenance Phase Objective Sustain, improve, and grow LifeCore post-launch. This phase is ongoing and indefinite. Updates are delivered regularly, the community grows, and the enterprise tier matures.

# 1. Version & Update Strategy

| Hotfix (v1.0.x) | Critical bug fixes only. Released within 48 hours of P0 bug discovery. |
| --- | --- |
| Minor Update (v1.x.0) | New features and improvements. Targeted every 4–6 weeks. |
| Major Release (v2.0.0) | Significant architecture changes or new platform support. Annual cadence. |
| OS Update Response | Within 30 days of new iOS/Android major version, verify compatibility and patch if needed. |

## 1.1 Patch Protocol

- P0 bug (crash, data loss): Hotfix in progress within 4 hours, shipped within 48 hours.

- P1 bug (broken feature): In next minor release cycle (≤2 weeks).

- P2/P3 bug: In backlog, addressed in upcoming sprint.

- All fixes require a test case to prevent regression.

# 2. User Feedback Loop

## 2.1 Feedback Channels

- In-app feedback button (accessible from Settings → Send Feedback)

- App Store and Play Store reviews — reviewed weekly

- Community Discord or Reddit community — monitored daily at launch

- Beta user interviews — 1-on-1 calls, at least 3 per month in first 6 months

## 2.2 Feedback Processing

- All feedback logged to Linear/Notion with tags: Bug, Feature Request, UX, AI Quality, Content

- Monthly review: triage feedback, promote items to backlog

- Quarterly: release a community roadmap update (what's coming in next 3 months)

# 3. Roadmap — Post-Launch

| Version | Timeline | Planned Features |
| --- | --- | --- |
| v1.1 | Month 1–2 | Bug fixes from launch, performance improvements, top-rated community templates |
| v1.2 | Month 2–3 | Apple Watch / wearable basic integration, widget support (iOS/Android) |
| v1.3 | Month 3–4 | Multi-language support (Spanish, Filipino, French), offline mode improvements |
| v1.4 | Month 4–5 | Enterprise portal web dashboard, admin analytics, SSO for enterprise |
| v1.5 | Month 5–6 | Advanced AI memory — app learns user preferences over time |
| v2.0 | Month 8–12 | Major redesign based on user research, new AI model integrations, API for third-party devs |

# 4. Enterprise Onboarding Process

The enterprise tier is planned for post-v1.0 launch. Onboarding flow:

- Lead contacts via enterprise form on website or direct outreach.

- Demo call (30 min) with screen share of the group features.

- Pilot: 30-day free trial for up to 20 members.

- Conversion: Monthly or annual billing via Stripe. Pricing: $8/member/month (min 10 members).

- Onboarding kit: Pre-built professional templates, admin setup guide, Slack/Teams integration guide.

## 4.1 Enterprise Feature Roadmap

- v1.4: Web-based admin dashboard, user management, group template assignment

- v1.5: Progress reports (weekly PDF digest for admins), SCIM provisioning for SSO

- v2.0: API access, Zapier/Make integration, custom branding (white-label option)

# 5. AI Model Maintenance

- Monitor Anthropic and OpenAI changelogs monthly — breaking API changes must be patched immediately.

- Re-evaluate AI provider costs quarterly — switch providers if cost/quality ratio improves.

- Prompt audits quarterly: test all system prompts against edge cases and update for quality.

- AI feature A/B testing: Use PostHog to test variations of key prompts with real users.

# 6. Security Maintenance

- Dependency audit: npm audit monthly, address all high and critical vulnerabilities immediately.

- JWT secret rotation: Every 6 months, with a grace period for in-flight tokens.

- GDPR data export and deletion: Implement user data export and account deletion within 30 days of launch.

- Penetration test: Annually via an automated tool (OWASP ZAP) or paid pentest service.

- AI safety review: Quarterly check that no prompt injection vulnerabilities exist in AI endpoints.

# 7. Maintenance Checklist (Monthly)

| ☐ | App Store and Play Store reviews read and logged |
| --- | --- |
| ☐ | Sentry error dashboard reviewed — no new P0 patterns |
| ☐ | AI API spend reviewed against budget |
| ☐ | Dependency updates checked (npm audit, Expo SDK updates) |
| ☐ | Database performance metrics reviewed (slow queries addressed) |
| ☐ | User feedback triage completed, backlog updated |
| ☐ | Community roadmap post updated (if applicable) |
| ☐ | Any open P0/P1 incidents are resolved and verified |

# 8. Maintenance Checklist (Quarterly)

| ☐ | AI prompt quality audit completed |
| --- | --- |
| ☐ | Security dependency scan run and vulnerabilities addressed |
| ☐ | Enterprise pipeline reviewed (leads, pilots, conversions) |
| ☐ | User analytics reviewed in PostHog — feature adoption trends identified |
| ☐ | Roadmap reprioritized based on feedback and analytics |
| ☐ | Platform OS compatibility verified against latest iOS/Android releases |
| ☐ | Cost/performance analysis for all third-party APIs |

You've Reached the End of the SDLC Series Congratulations — you now have a complete, IEEE-standard development plan for LifeCore. Documents 00–07 cover every phase from planning through ongoing maintenance. Start with Document 01 (Planning), work through each phase in sequence, and return to this series whenever you need guidance. LifeCore — build it right, build it once.